List of Tasks Performed:

| Project | Task |
| --- | --- |
| DrukSmart ERPNext | Reviewed full e-Recruitment and PMS (Performance Management System) requirement documents across Public, Applicant, Employee, Supervisor, Reviewer, and HR portal sections. |
| DrukSmart ERPNext | Mapped functional and technical requirements against standard Frappe HRMS and ERPNext modules to identify standard features vs. custom gap areas. |
| DrukSmart ERPNext | Identified customization areas requiring custom app development (appraisal scoring engine, mid-cycle amendments, PERC committee review, portal dashboards). |
| DrukSmart ERPNext | Structured findings into phases (Foundation -> Setup -> Goal Setting -> Self Assessment -> Supervisor Evaluation -> Reviewer Review -> PERC Committee -> Deployment). |
| DrukSmart ERPNext | Broke down each phase into granular technical sub-tasks and implementation milestones. |
| DrukSmart ERPNext | Built Requirement-Gap-Feasibility tracker and architectural documentation. |
| DrukSmart ERPNext | Set up local development environment with Frappe Bench, Frappe Framework, ERPNext, and HRMS app; configured MariaDB, Redis, and Node dependencies. |
| DrukSmart ERPNext | Created new site and installed HRMS on local bench for testing standard appraisal and employee doctypes. |
| DrukSmart ERPNext | Scaffolded custom app 'gdl_pms', set up module structure, hooks.py, git repository, and folder conventions for DocTypes and custom assets. |
| DrukSmart ERPNext | Designed solution architecture for Multi-tier Appraisal Workflow and custom dashboards layout (Employee, Supervisor, Reviewer, HR Admin). |
| DrukSmart ERPNext | Defined custom data model for PMS: PMS Appraisal Cycle, PMS Appraisal, PMS Target, PMS Competency Score, PMS Plan Amendment, PMS Amendment Log, PERC Case, and PERC Committee Member. |
| DrukSmart ERPNext | Implemented scoring calculation engine (scoring_engine.py) for automated computation of target completion percentages, weighted competency scores, and overall grades. |
| DrukSmart ERPNext | Configured multi-level workflow states, transition rules, and validation checks across evaluation phases. |
| DrukSmart ERPNext | Configured role-based permission control (RBAC) scripts (fix_permissions.py, setup_employee_perms.py, employee_hooks.py) for strict user data isolation. |
| DrukSmart ERPNext | Created custom Desk Workspaces (pms_reviewer.json, etc.) and styled theme bundle (gdl_pms_theme.bundle.css) for consistent branding and visual badges. |
| DrukSmart ERPNext | Built custom query/script reports: PMS Completion Report, PMS Employee Report, and PMS Score Analysis. |
| DrukSmart ERPNext | Configured custom PDF Print Formats (setup_print_formats.py) for exporting completed appraisals, scorecards, and committee decision letters. |